## Slide 1
CSE299 · SECTION 10 · TEAM NEXUS
Sprint 2 Weekly Project Review
Repository Setup, Branching Strategy & a Live CI/CD Pipeline
SPRINT SNAPSHOT
Window: July 13 – 21, 2026 | Status: Completed · 100% | Priority: High | Duration: 1 week, 1 day
Jihanur Rahman Ratul 2412800642
Team Lead — Repository, CI/CD & DevOps
Tahsin Ahmed Sufol
Code Review & Testing
Prepared for ITN Sir · CareerSetu — NSU Alumni-Industry Bridge Platform

## Slide 2
02 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
PROJECT OVERVIEW
CareerSetu, at a Glance
CareerSetu is an AI-powered alumni–industry bridge platform for North South University — verified profiles, AI CV grooming, smart job matching, and scam-free hiring.
We’re two sprints into building the foundation: data collection is done, and as of this week our codebase has a real repository, a branching workflow, and an automated CI/CD pipeline behind it.
This report covers Sprint 2 (July 13–21) and previews Sprint 3, now underway.
SPRINT-BY-SPRINT STATUS
Sprint 1
Jul 6 – 13
Completed
100%
Data collection: NSU alumni & company datasets
Sprint 2
Jul 13 – 21
Completed
100%
Repository, branching strategy & CI/CD pipeline
Sprint 3
Jul 21 – 27
In Progress
70%
Front-end code for the alumni platform

## Slide 3
03 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
SPRINT 2 · JULY 13 – 21, 2026
Sprint Goal & Key Deliverables
SPRINT OBJECTIVE
Create our project repository, have the team lead publish and own it, then push our code into it behind a valid CI/CD pipeline — with a sample app to prove the pipeline actually works.
KEY DELIVERABLES
A GitHub repository with a clear structure (app/, tests/, workflows/) and a defined governance model
A feature-branch + pull-request workflow so code lands on main safely
A GitHub Actions CI/CD pipeline that tests, builds and smoke-tests every change
A minimal FastAPI "sample app" to prove the pipeline end-to-end before real features are built on top of it
SPRINT META
Completed · 100%
High Priority
Tag: Dev
Tag: Design
Duration
1 week and 1 day
Owner
Jihanur Rahman Ratul (lead), reviewed with Tahsin Ahmed Sufol

## Slide 4
04 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
WEEKLY PROGRESS
How the Week Unfolded
Jul 24
Jihan lays out the Week 2–3 plan in Slack: build a prototype web UI and stand up a CI/CD pipeline so publishing code and opening pull requests is automated.
Jul 26
Tahsin acknowledges and stays ready to contribute once the repository is live.
Aug 2–3
The repository, Dockerfile, sample FastAPI app and GitHub Actions workflow all land on main; the branching strategy is tested on a working branch before the first pull request.
Today
Jihan asks Tahsin to review main and open a PR for anything new — from here, the CI/CD pipeline tests and merges automatically once checks pass.
HOW WE TRACK PROGRESS
Slack (#299) handles day-to-day coordination and task hand-offs. The Notion Sprint Tracker is the source of truth for objectives, deliverables, completion % and retrospectives — reported here each week.

## Slide 5
05 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
EVIDENCE · 1 OF 6
Repository Setup
Repo: DarkMonarch1 / NSU_CSE299_SEC10_ITN on GitHub, public
Structured into app/, tests/, and .github/workflows/, plus a README, MIT license, and the project proposal
The About section documents purpose and governance: the lead reviews and merges every pull request
A dedicated SPRINT2.md tracks this sprint’s implementation notes directly in-repo
github.com/DarkMonarch1/NSU_CSE299_SEC10_ITN

## Slide 6
06 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
EVIDENCE · 2 OF 6
Git Workflow & Branching Strategy
main is the protected default branch
All work happens on a feature branch first — this sprint: Testing-branch-before-creating-pull-requests-to-main
Every change is proposed as a pull request rather than pushed directly to main
The new CI/CD pipeline runs automatically on every PR and merges once checks pass
github.com/.../NSU_CSE299_SEC10_ITN/branches

## Slide 7
07 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
EVIDENCE · 3 OF 6
CI/CD Pipeline (GitHub Actions)
Triggers automatically on every push and pull request to main
test job: checks out the code, sets up Python 3.12, installs dependencies, then runs pytest
build-and-push job: runs after tests pass — builds the Docker image and smoke-tests the running container
Defined in .github/workflows/ci-cd.yml — 37 lines of YAML, fully version-controlled
.github/workflows/ci-cd.yml

## Slide 8
08 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
EVIDENCE · 4 OF 6
Demo — The Sample App
A minimal FastAPI service (app/main.py) built to prove the pipeline end-to-end
GET /health and GET / both return a typed HealthResponse (Pydantic model)
This is exactly what the CI/CD pipeline builds into a Docker image and smoke-tests automatically
Once this pattern is proven, real CareerSetu backend endpoints plug into the same pipeline
app/main.py

## Slide 9
09 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
EVIDENCE · 5 OF 6
Sprint Tracking in Notion
Every sprint is logged with objective, key deliverables, tags, completion %, priority and retrospective notes
Sprint 2 is marked Completed at 100%, high priority, 1 week and 1 day duration
Retrospective notes stay honest — e.g. flagging that CI/CD setup needed to continue into this week
This table is the single source of truth this weekly report is built from
Notion — Sprint Tracker (299 [ITN])

## Slide 10
10 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
EVIDENCE · 6 OF 6
Communication Review — Slack
Team Nexus workspace, #299 channel — one running thread per week keeps history easy to review
Jul 24: Jihan lays out the Week 2–3 plan (prototype UI + CI/CD pipeline) and assigns next steps
Jul 26: Tahsin confirms and stays ready to pick up work once the repo is live
Today: Jihan confirms the pipeline is live and asks for a code review before the first PR into main
Slack — Team Nexus / #299

## Slide 11
11 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
RISK MANAGEMENT
Risks & Issues
Risk | Likelihood | Impact | Mitigation
Two-person team vs. project scope | Medium | High | Strict per-sprint scoping and a lead-managed review cadence keep work unblocked
Only one contributor has merged to main so far | Medium | Medium | The new PR + CI/CD workflow brings the second contributor’s commits in starting Sprint 3
Academic exams overlapping sprint windows | High | Medium | Already surfaced in the Sprint 3 retrospective; buffer days added to upcoming sprints
Local vs. CI environment drift | Low | Medium | Docker containerization keeps local and pipeline environments identical
This section stays proactive rather than reactive — we track it every sprint so nothing here becomes a surprise.

## Slide 12
12 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
RETROSPECTIVE
What Went Well, What We’re Improving
WENT WELL
Repository scaffolded cleanly with a clear structure from day one
CI/CD pipeline is live, green, and fully automated
Docker containerization gives us environment parity for free
The sample app proved the whole pipeline end-to-end before real backend code touches it
TO IMPROVE
CI/CD setup slipped to the end of the sprint — start pipeline work earlier next time
Only one contributor has merged so far — get the second contributor’s commits flowing via PRs immediately
100%
Sprint 2 completion — all four key deliverables shipped and verified on main.

## Slide 13
13 / 14
CareerSetu | Sprint 2 Weekly Review | CSE299 Sec.10
LOOKING AHEAD · SPRINT 3
Next Sprint: July 21 – 27, 2026
SPRINT 3 OBJECTIVE
Writing the front-end code for the Alumni platform.
DELIVERABLE & META
Key Deliverable: The website (alumni platform front end)
Contributors: Jihanur Rahman Ratul & Tahsin Ahmed Sufol
Deadline: July 27, 2026
Priority: Medium
Duration: 1 week
Tags: Design / Frontend / Docs
STATUS: 70% — IN PROGRESS
Sprint 3 has run a little behind schedule because of overlapping academic exams — the same obstacle already logged in our Notion retrospective. The team is aware and has added buffer days to the sprints ahead so this doesn’t compound.

## Slide 14
Thank You
We welcome your feedback, ITN Sir
SCORING RUBRIC & OPEN QUESTIONS
Is our Risks & Issues framing on the right track, and is the CI/CD pipeline at the level of rigor you expect for this stage of the project?
CSE299 · North South University · Section 10 · Team Nexus