## Slide 1
CSE299 · SECTION 10 · TEAM NEXUS
Sprint 6 Weekly Project Review
A Full-Stack Code Audit — 35 Issues Found, Diagnosed, and Fixed
SPRINT SNAPSHOT Window: Aug 18 – 24, 2026 | Status: Completed · 100% | Priority: High | Duration: 1 week
Jihanur Rahman Ratul (Jihan)
Audit Execution, Security Fixes & Testing
Tahsin Ahmed Sufol
Review Support & QA
Prepared for ITN Sir · CareerSetu — NSU Alumni-Industry Bridge Platform

## Slide 2
PROJECT OVERVIEW
CareerSetu, at a Glance
Six sprints in, CareerSetu has gone from a working backend to an audited one: a full sweep across authentication, authorization, database hygiene and frontend wiring turned up 35 discrepancies — and closed every one of them.
That sweep is what Sprint 6 became: not a new feature push, but a systematic pass through a shared checklist — Auth Foundation, RBAC & Authorization, Frontend Wiring, Frontend Polish & UX, and Feature Fixes — verified with automated tests and a manual frontend pass.
This report covers Sprint 6 (Aug 18 – 24) — the audit tracker, the 35 fixes it drove, and what's next: choosing a deployment platform and taking CareerSetu live in Sprint 7.
SPRINT-BY-SPRINT STATUS
100%
Sprint 1
Completed
Jul 6 – 13
Data collection: NSU alumni & company datasets
100%
Sprint 2
Completed
Jul 13 – 21
Repository, branching strategy & CI/CD pipeline
100%
Sprint 3
Completed
Jul 21 – Aug 3
10-page Next.js frontend, fully designed & built
100%
Sprint 4
Completed
Aug 4 – 10
Backend API, ML microservice & CI/CD integration
100%
Sprint 5
Completed
Aug 11 – 17
Relational database layer, live API wiring & CI/CD fix
100%
Sprint 6
Completed
Aug 18 – 24
Full-stack security audit — 35 issues found & fixed
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
02 / 14

## Slide 3
SPRINT 6 · AUG 18 – 24, 2026
Sprint Goal & Key Deliverables
SPRINT OBJECTIVE
Run a full-stack code audit across CareerSetu — authentication, RBAC, database hygiene, frontend wiring and UX — logging every discrepancy in a shared tracker and closing all of them out with tested fixes before moving to deployment.
KEY DELIVERABLES
AUDIT_FIX_TRACKER.md — a 35-item checklist across 5 phases (Auth Foundation, RBAC & Authorization, Frontend Wiring, Frontend Polish & UX, Feature Fixes), every item checked off
New app/auth_utils.py — real bcrypt hashing, JWT helpers, get_current_user and require_role — closing every flagged auth gap
Role guards, an IDOR fix on /auth/me, query-escaping and input validation added across the admin, jobs and alumni routers
Automated pytest suite (tests/test_api.py) plus a manual frontend pass — zero TypeScript errors, route guards verified on /admin and /employer
SPRINT META
Completed · 100%
High Priority
QA
Backend
Frontend
DevOps
Duration
1 week — audit ran the full Aug 18–24 window
Owner
Jihanur Rahman Ratul (lead) — audit execution, all 35 fixes & testing, reviewed with Tahsin Ahmed Sufol
Files Shipped
4 new files (auth_utils.py, .env.example, AUDIT_FIX_TRACKER.md, sprint-6.md) & 14+ updated backend/frontend files
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
03 / 14

## Slide 4
WEEKLY PROGRESS
How the Sprint Unfolded
✓
Aug 20
The Sprint 5 CI/CD fix — health endpoint + retry loop — is committed, closing the pipeline issue right as the Sprint 6 audit begins.
•
Aug 22
Tahsin (ahmed.md) replies in Slack — “I didn't find it..” — after searching for the flagged issue.
▤
Aug 24
.env.example and the JWT/DB/CORS config template are committed, closing Phase 1's environment-hardening items.
▤
Aug 24
Antigravity IDE's task tracker shows the AI-assisted audit still mid-run on Phases 3–5: frontend wiring, polish and feature fixes.
!
Today
Jihan posts in Slack: the audit is fixed, asks Tahsin to review Sprint 6 for bugs, and flags Firebase or Vercel as deployment options.
✓
Since
All 35 AUD items are checked off in AUDIT_FIX_TRACKER.md; sprint-6.md documents the pytest suite and frontend verification; Notion marks Sprint 6 Completed at 100%.
HOW WE TRACK PROGRESS
Slack (#299) stays quiet this sprint — most of the work lands directly in commits and the shared audit checklist, not chat. AUDIT_FIX_TRACKER.md, sprint-6.md and the Notion Sprint Tracker remain the source of truth for what shipped — this week, a fully closed 35-item list.
This week's deliverable is the audit itself — a systematic checklist treated with the same documentation rigor as a shipped feature.
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
04 / 14

## Slide 5
EVIDENCE · 1 OF 5
The Audit Tracker — Auth Foundation & RBAC
github.com/DarkMonarch1/NSU_CSE299_SEC10_ITN — AUDIT_FIX_TRACKER.md
Phase 1 (Auth Foundation) closes 9 items: real bcrypt hashing, a working JWT system, wildcard CORS fixed to explicit origins, hardcoded seed credentials replaced with real hashes, and .env.example added
Phase 2 (RBAC & Authorization) closes 8 items: admin & employer endpoints behind role guards, an IDOR fix on /auth/me using JWT identity instead of an email path param, and duplicate-application prevention
Every item is a checked GitHub checkbox — not a status claim, an auditable, committed record
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
05 / 14

## Slide 6
EVIDENCE · 2 OF 5
The Audit Tracker — Frontend Wiring, Polish & Feature Fixes
github.com/DarkMonarch1/NSU_CSE299_SEC10_ITN — AUDIT_FIX_TRACKER.md
Phase 3 (Frontend Wiring) closes 5 items: login & signup pages wired to the backend API, and mock data slugs synced with real backend seed data
Phase 4 (Frontend Polish & UX) closes 6 items: error feedback, try/catch on data loaders & localStorage parsing, and disabled non-functional OAuth buttons
Phase 5 (Feature Fixes) closes 7 items: admin/employer pages wrapped in ProtectedRoute + role checks, and admin job approval & profile editing wired to the backend
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
06 / 14

## Slide 7
EVIDENCE · 3 OF 5
Environment Hardening & CI/CD Health Checks
NSU_CSE299_SEC10_ITN — .env.example & .github/workflows/ci-cd.yml
.env.example documents the JWT secret/expiry, database URL, ML service URL and CORS origins — the audit's missing environment template (AUD-33)
ci-cd.yml's health-check step still polls both services every 2s for up to 60 attempts before failing — the Sprint 5 fix stays intact through this sprint's audit
Together they close Phase 1's infra items: no more wildcard CORS, no more blind sleep 12, and a documented config surface ahead of deployment
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
07 / 14

## Slide 8
EVIDENCE · 4 OF 5
AI-Assisted Audit Execution
Antigravity IDE — Task Tracker & GitHub — CI/CD Commit Review
Commit review: health-check fix (ml_main.py + ci-cd.yml)
Antigravity IDE — audit task tracker, mid-run (Aug 24)
The team runs the audit through Antigravity IDE's task tracker — each AUD item is ticked off only once its fix is verified, not just written
This checkpoint (Aug 24) catches Phases 3–5 still open — frontend wiring, polish and feature fixes — while Phases 1–2 (auth, RBAC) are already closed
The parallel commit review (ml_main.py + ci-cd.yml) shows the same discipline applied to infra: a named fix, reviewed file-by-file, committed with intent
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
08 / 14

## Slide 9
EVIDENCE · 5 OF 5
Sprint Documentation & Verification
sprint-6.md — Testing & Verification, Summary of Files Added / Updated
sprint-6.md documents an automated Pytest suite (tests/test_api.py) alongside a manual frontend pass
Frontend verification confirms a zero-TypeScript-error Next.js 16 build, and that unauthenticated users are redirected from /admin and /employer to /login
A file-by-file changelog lists 4 new files and 14+ updated modules — from auth_utils.py and .env.example to role guards on admin.py, jobs.py and alumni.py
Every fix in the summary maps back to a specific AUD item, keeping the tracker and the codebase in lockstep
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
09 / 14

## Slide 10
COMMUNICATION REVIEW
Team Communication — Slack
Slack — Team Nexus / #299
The #299 thread stays as light as Sprint 5's — a couple of check-ins, with the real work landing in commits and the audit tracker
Aug 22: Tahsin (ahmed.md) replies “I didn't find it..” after looking for the flagged issue
Today: Jihan confirms the audit is fixed, asks Tahsin to review Sprint 6 and flag bugs, and raises Firebase or Vercel for deployment
No live incident this sprint — the conversation is about closing out review, not debugging a break
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
10 / 14

## Slide 11
RISK MANAGEMENT
Risks & Issues
Risk
Likelihood
Impact
Mitigation
Nearly all Sprint 5–6 commits — the CI/CD fix and all 35 audit fixes — are authored by one contributor (DarkMonarch1)
High
High
Assign Tahsin owned, committed tickets for Sprint 7 — not review-only involvement
Tahsin's Slack reply — “I didn't find it..” — suggests thin review coverage on a 35-item audit
Medium
Medium
Pair-review a sample of the 35 fixes, or add a lightweight PR-review step before merging to main
All 35 fixes merged straight to main, with no feature-branch or PR step to catch regressions
Medium
Medium
Adopt short-lived branches + review for Sprint 7's deployment work, where a bad merge is costlier
Deployment target (Firebase vs. Vercel) is still undecided as Sprint 7 begins, and exams have delayed five sprints running
High
Medium
Decide and document the deployment platform early in Sprint 7; keep scope tight given the recurring time pressure
The audit closed cleanly at 100%, but it surfaced a familiar pattern — one contributor doing nearly all the work, now with 35 fixes riding on a single reviewer's judgment.
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
11 / 14

## Slide 12
RETROSPECTIVE
What Went Well, What We're Improving
✓
WENT WELL
All 35 tracked audit items closed — Phases 1–5 (auth, RBAC, frontend wiring, polish, feature fixes) fully checked off in AUDIT_FIX_TRACKER.md
Real bcrypt hashing, JWT auth and role guards replace every flagged auth/RBAC gap — auth_utils.py ships as one reusable module
An automated pytest suite plus a manual frontend pass back up the fixes, not just the checklist
The audit itself is documented like a shipped feature — sprint-6.md gives a full file-by-file changelog, not just a completion percentage
!
TO IMPROVE
35 fixes landed on main with no feature-branch or PR review step — a lot of surface area for one reviewer
Tahsin's Slack reply (“I didn't find it..”) suggests review coverage on the audit stayed thin
Deployment platform (Firebase vs. Vercel) is still an open question heading into Sprint 7
100%
Sprint 6 completion (per tracker) — all 35 audit items closed, tested and documented; deployment planning carries into Sprint 7.
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
12 / 14

## Slide 13
LOOKING AHEAD · SPRINT 7
Next Sprint: Deployment & Final Polish
SPRINT 7 OBJECTIVE
Pick and configure a deployment platform (Firebase or Vercel), deploy CareerSetu end-to-end, and close out any remaining polish so the platform is demo- and grading-ready.
DELIVERABLE & META
Key Deliverable:
CareerSetu live on a chosen hosting platform, with environment config, CI/CD and the database layer all verified in production — not just localhost.
Contributors:
Jihanur Rahman Ratul & Tahsin Ahmed Sufol
Priority:
High
Tags:
Deployment / DevOps
⚠
Sprint 6 closed 35 issues but leaned on one contributor and skipped PR review. Sprint 7 inherits the deployment decision and the discipline of getting a second set of eyes on higher-stakes infra changes.
CareerSetu | Sprint 6 Weekly Review | CSE299 Sec.10
13 / 14

## Slide 14
🙌
Thank You
We welcome your feedback, ITN Sir
SCORING RUBRIC & OPEN QUESTIONS
Does closing a 35-item audit — and documenting it with the same rigor as a shipped feature — reflect the kind of quality process you'd want to see before a final deployment?
CSE299 · North South University · Section 10 · Team Nexus